TEST PLAN

Swag Labs – Manual & Automated QA Testing saucedemo.com

The Bug Detective – Software Testing For Beginners (STFB) Accelerated Programme ¦ Capstone Project

| Application | Swag Labs – saucedemo.com |
| --- | --- |
| Date | July 12, 2026 |
| Version | 1.0 |
| Prepared by | Osuji Chioma Sarah |
| Role | Full-Stack Software Engineer ¦ QA Tester |
| Programme | The Bug Detective – Software Testing For Beginners (STFB) ¦ Accelerated Programme |
| Testing Types | Manual Testing · Cypress Automation · Playwright Automation |
| Portfolio | chiomasarah-portfolio.netlify.app |

Osuji Chioma Sarah ¦ The Bug Detective STFB ¦ Accelerated Programme ¦ saucedemo.com

EXECUTIVE SUMMARY & METRICS DASHBOARD

| Executive Summary This document presents the results of a structured QA testing engagement on Swag Labs (saucedemo.com), a demo e-commerce application by Sauce Labs, as part of the The Bug Detective – Software Testing For Beginners (STFB) Accelerated Programme. Testing was performed across two phases: manual testing and automated E2E testing using both Cypress and Playwright. All 49 test cases were executed manually across 5 user account types and subsequently automated in both tools. 38 of 49 test cases passed, yielding a pass rate of 78%. 14 defects were identified and documented including 3 Critical issues — all in the problem_user account. Non-automatable test cases (TC-020C, TC-041, TC-043, TC-044) were marked as test.skip with full documentation of the reason and manual steps — reflecting industry-standard practice for intermittent or UI-only defects. | Key Facts Application: Swag Labs – saucedemo.com App Type: Web-Based E-Commerce Demo Manual Testing: 49 test cases · 14 defects · 78% pass rate Automation: Cypress + Playwright · 49 tests each Browsers (Cypress): Chrome, Firefox, Edge Browsers (Playwright): Chromium, Firefox, WebKit Accounts Tested: standard · locked_out · problem · error · visual Programme: The Bug Detective – Software Testing For Beginners (STFB) Tester: Osuji Chioma Sarah |
| --- | --- |

Metrics Dashboard

| 49 Test Cases | 38 Passed | 11 Failed | 78% Pass Rate | 14 Defects |
| --- | --- | --- | --- | --- |

| 3 CRITICAL | 5 HIGH | 4 MEDIUM | 2 LOW |
| --- | --- | --- | --- |

Pass Rate by Module

| Module | Login | Logout | Product Listing | Cart | Checkout | Navigation | Session | Performance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pass Rate | 100% | 100% | 57% | 78% | 82% | 67% | 100% | 100% |

# 1. Project Overview

This Test Plan was prepared by Osuji Chioma Sarah as part of the The Bug Detective – Software Testing For Beginners (STFB) Accelerated Programme. It documents a full QA engagement on Swag Labs (https://www.saucedemo.com), a demo e-commerce application built by Sauce Labs for QA practice. Testing was conducted in two phases — manual testing and automated E2E testing using both Cypress and Playwright. The application contains intentional defects across multiple user accounts, making it a suitable subject for structured testing.

## 1.1 Objectives

- Explore and document all features, user flows, and business rules of the application

- Design a structured suite of 49 test cases covering all modules and user account types

- Execute all 49 test cases manually and record results with expected and actual outcomes

- Identify, document, and classify all defects with full reproduction steps

- Automate all 49 test cases in Cypress and Playwright

- Document non-automatable test cases with test.skip and clear rationale

- Produce professional QA documentation reflecting real-world software testing practice

## 1.2 Skills Demonstrated

| Skill | Description |
| --- | --- |
| Requirements Analysis | Documented all application features, user flows, business rules, and scope boundaries from scratch |
| Test Planning | Defined scope, approach, entry/exit criteria, risk register, and execution order |
| Test Case Design | Designed 49 structured test cases with preconditions, test steps, test data, expected and actual results |
| Exploratory Testing | Conducted unscripted testing across all user account types to uncover intentional defects |
| Defect Reporting | Identified and documented 14 defects with severity, priority, reproduction steps, and recommendations |
| Cross-Account Testing | Ran identical scenarios across 5 user account types to isolate account-specific behaviour |
| Test Automation (Cypress) | Automated all 49 test cases in Cypress across 8 modules and 5 user accounts including intentional failure tests for known defects |
| Test Automation (Playwright) | Automated all 49 test cases in Playwright with cross-browser execution across Chromium, Firefox, and WebKit |
| Automation Judgement | Identified 4 test cases not suitable for automation and documented each with test.skip and detailed rationale |
| Documentation | Produced a full QA documentation suite: Requirements Analysis, Test Plan, Test Cases, Defect Report, Test Summary |

# 2. Test Scope

## 2.1 In Scope

The following features, functionality, and testing types were covered:

- Login and authentication — valid credentials, invalid credentials, locked-out user, empty fields, and session handling

- Logout — session termination and back-button security behaviour

- Product listing — display, images, and all 4 sort options

- Product detail page — content display and navigation

- Shopping cart — adding and removing items, badge accuracy, and persistence across pages

- Checkout flow — all three steps including form validation, order review, and confirmation screen

- Navigation — burger menu (All Items, About, Logout, Reset App State)

- Session expiration — idle timeout redirect behaviour

- Performance — response time comparison between standard_user and performance_glitch_user

- UI / UX — layout responsiveness across screen sizes and sort dropdown hit area

- All available test accounts — standard_user, locked_out_user, problem_user, error_user, visual_user

- Automated E2E testing — all 49 test cases automated in both Cypress and Playwright

## 2.2 Out of Scope

The following were not tested in this project:

- User registration — no self-registration feature exists in the application

- Password reset or forgot password — not implemented in the application

- Real payment processing — checkout uses a static placeholder only

- Backend or API-level testing — only the UI was tested

- Load or stress testing

- Visual regression testing — pixel-perfect layout comparison was not in scope

# 3. Testing Approach

## 3.1 Testing Types

| Testing Type | Description | Modules Covered |
| --- | --- | --- |
| Functional Testing | Checking that each feature works as documented | Login, Logout, Cart, Checkout, Navigation |
| Negative Testing | Testing what happens when wrong or missing inputs are entered | Login (wrong credentials, empty fields), Checkout (missing form fields) |
| Exploratory Testing | Free-form testing without a script to find unexpected bugs | All modules — especially problem_user, error_user, and visual_user |
| UI / UX Testing | Checking that the interface looks correct and behaves as expected for the user | All screens, all accounts, and responsive viewports |
| Compatibility Testing | Checking behaviour across different browsers and screen sizes | All modules — Chrome, Firefox, Edge, WebKit, and mobile viewport |
| Security Testing | Checking that sessions are handled safely after logout | Logout flow and session expiration |
| Performance Testing | Comparing how fast the app responds for different user accounts | Login, cart, and checkout — standard_user vs performance_glitch_user |
| Automated E2E Testing | All 49 test cases automated in Cypress and Playwright with cross-browser execution | All 8 modules across 5 user accounts |

## 3.2 Techniques Used

- Equivalence Partitioning — grouping valid and invalid inputs to avoid testing the same thing repeatedly

- Boundary Value Analysis — testing form fields at their edge cases such as leaving them empty or using special characters

- Error Guessing — using knowledge of how the app was built to predict where bugs are likely to appear

- End-to-End Flow Testing — running complete user journeys from login through to order confirmation

- Cross-Account Comparison — running the same steps with different user accounts to spot account-specific defects

- Intentional Failure Testing — automation tests written to fail deliberately, confirming known defects still exist and serving as regression tests when fixes are applied

## 3.3 Test Execution Order

| Order | Module | Reason |
| --- | --- | --- |
| 1 | Login & Logout | Must be confirmed working before any other module can be tested |
| 2 | Product Listing | Core browsing functionality — required for cart and checkout tests to work |
| 3 | Shopping Cart | Depends on product listing working correctly first |
| 4 | Checkout | Depends on cart working correctly first |
| 5 | Navigation | Tested across all modules throughout execution |
| 6 | Session & Security | Requires a full session to be established before testing |
| 7 | Problem User & Error User Flows | Run after standard_user baseline is confirmed so deviations are clear |
| 8 | Performance | Run last to ensure a clean environment for accurate timing |

## 3.4 Automation Approach

Following manual test execution, all 49 test cases were automated in both Cypress and Playwright. The automation strategy is described below.

### Tools

| Tool | Language | Browser Coverage | Repo |
| --- | --- | --- | --- |
| Cypress | JavaScript | Chrome, Firefox, Edge | github.com/ChiomaSarah/swag-labs-cypress |
| Playwright | JavaScript | Chromium, Firefox, WebKit (Safari) | github.com/ChiomaSarah/swag-labs-playwright |

### Combined Browser Coverage

Using both tools together provides broader browser coverage than either tool alone:

| Browser | Cypress | Playwright |
| --- | --- | --- |
| Chrome / Chromium | ✓ | ✓ |
| Firefox | ✓ | ✓ |
| Edge | ✓ | – |
| WebKit (Safari) | – | ✓ |

### Custom Commands (Cypress)

The following reusable custom commands were created in cypress/support/commands.js:

| Command | Usage | Description |
| --- | --- | --- |
| cy.login(username, password) | cy.login('standard_user', 'secret_sauce') | Login with explicit credentials |
| cy.loginAs(key) | cy.loginAs('problem') | Login using a fixture user key (fixtures/users.json) |
| cy.addToCart(dataTestId) | cy.addToCart('add-to-cart-sauce-labs-backpack') | Add a product to cart by data-test ID |
| cy.openMenu() | cy.openMenu() | Open the burger navigation menu |
| cy.cartBadgeShouldBe(count) | cy.cartBadgeShouldBe(3) | Assert cart badge shows expected count |
| cy.checkout(first, last, zip) | cy.checkout('Test', 'User', '12345') | Fill and submit Checkout Step 1 |

### Non-Automatable Test Cases

The following test cases were marked as test.skip in both Cypress and Playwright, with documented rationale and manual steps preserved in the test file:

| TC | Title | Reason Not Automated |
| --- | --- | --- |
| TC-020C | Sort order unstable for visual_user | Defect is intermittent and timing-dependent. Playwright and Cypress execute too fast to consistently reproduce the inconsistency seen in manual testing. Both tools returned consistent results despite the defect being confirmed manually. |
| TC-041 | Session timeout redirect | Requires waiting 30+ minutes for session timeout — impractical in an automated test suite. Simulating via cookie clearing tests a different scenario than a genuine idle timeout. |
| TC-043 | Layout breaks on smaller screens (visual_user) | Automation can confirm elements are in the DOM but cannot detect visual misalignment or broken positioning. Visual regression would require a correct baseline, but since visual_user's layout is already broken, the broken state would become the baseline. |
| TC-044 | Sort dropdown incomplete hit area | The sort control is a native HTML select element. Playwright and Cypress interact at the DOM level — clicks trigger the full element regardless of position. The CSS hit-area defect can only be observed by a human using a physical mouse. |

# 4. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Manual Testing Browsers | Google Chrome, Mozilla Firefox, Microsoft Edge |
| Automation Tool — Cypress | Chrome, Firefox, Edge |
| Automation Tool — Playwright | Chromium, Firefox, WebKit (Safari) |
| Devices / Screen Sizes | Desktop (1280×720), Laptop (1366×768), Mobile (375×667) |
| Test Accounts | standard_user, locked_out_user, problem_user, error_user, visual_user, performance_glitch_user |
| Password (all accounts) | secret_sauce |
| Defect Tracking | Swag Labs QA Project Workbook — Defect Report tab |
| Test Execution Record | Swag Labs QA Project Workbook — Test Cases tab |
| Cypress Repo | github.com/ChiomaSarah/swag-labs-cypress |
| Playwright Repo | github.com/ChiomaSarah/swag-labs-playwright |

# 5. Exit Criteria

Testing is considered complete when all of the following conditions have been met:

| # | Criterion | Result |
| --- | --- | --- |
| 1 | All 49 planned test cases have been executed manually | ✓ All 49 test cases executed |
| 2 | All Critical and High severity defects have been logged with full details | ✓ 8 Critical/High defects logged |
| 3 | A pass rate of at least 70% has been achieved | ✓ 78% pass rate achieved (38/49) |
| 4 | All defect reports include ID, description, steps, severity, priority, and status | ✓ 14 defects fully documented |
| 5 | All 49 test cases automated in Cypress | ✓ Complete — 4 non-automatable TCs marked test.skip with rationale |
| 6 | All 49 test cases automated in Playwright | ✓ Complete — 4 non-automatable TCs marked test.skip with rationale |
| 7 | Test Summary Report completed | ✓ Complete |
| 8 | Portfolio documentation compiled and published | ✓ Complete |

Non-automatable test cases (TC-020C, TC-041, TC-043, TC-044) are marked test.skip with full documentation of the reason and manual reproduction steps. This is intentional and reflects industry-standard practice.

# 6. Defect Summary

A total of 14 defects were found during manual testing, spread across 4 of the 5 user accounts tested. All defects were subsequently confirmed through automated tests where automation was feasible.

| Severity | Count | Accounts Affected | What Was Found |
| --- | --- | --- | --- |
| Critical | 3 | problem_user | Every product card shows the same wrong image. The sort dropdown opens but selecting any sort option has no effect. Typing in the Last Name field during checkout overwrites the First Name field — making it impossible to complete a purchase. |
| High | 5 | problem_user, error_user, visual_user | Cart limited to 3 specific items on two accounts. Sort triggers a browser alert on error_user. Last Name unresponsive in checkout on error_user. Sort results on visual_user change every time. |
| Medium | 4 | visual_user, all users | Layout breaks on smaller screen sizes (UI/UX). Sort dropdown has a narrow clickable area (UI/UX). Session expiry message uses a raw URL path. Reset App State resets badge but buttons don't revert until page reload. |
| Low | 2 | all users | No confirmation message after Reset App State. Order confirmation screen has no order reference number. |
| TOTAL | 14 |  |  |

# 7. Risks and Mitigations

The following risks were identified before and during testing, along with steps taken to reduce their impact:

| Risk | Likelihood | Impact | What Was Done |
| --- | --- | --- | --- |
| Defects on problem_user might be mistaken for environment issues rather than intentional bugs | Medium | High | A full test run with standard_user was completed first. Any deviation seen on problem_user was compared against the standard_user baseline before being logged. |
| The session might expire during a long test run | Low | Low | Session expiration was documented as expected behaviour — not a defect. When it occurred, the tester logged back in and continued. |
| Sort results on visual_user kept changing making pass/fail hard to determine | High | Medium | The sort test was run multiple times. Each result was recorded separately. Non-deterministic behaviour was logged as a defect. |
| Clicking the About link navigates away from the app entirely | Medium | Low | The browser Back button was used to return. Behaviour confirmed as expected — About links to an external site, which is standard. |
| Some defects may not be reproducible in automated tests due to timing or DOM interaction limitations | Medium | Medium | Affected test cases identified (TC-020C, TC-041, TC-043, TC-044) and marked test.skip with full manual steps documented. Automation judgement treated as a QA skill, not a gap. |

# 8. Document Approval

| Role | Signature | Date |
| --- | --- | --- |
| Requirements Analyst / Tester | ___________________ | ___________ |
| Test Planning Coordinator | ___________________ | ___________ |
| Team Lead | ___________________ | ___________ |